Planning Logic – Script-Controlled ACL

# Basic Agile Terms

Sprint: A fixed period or duration in which the team works to complete a set of tasks.

Epic: A large project/task that is too big to complete in one sprint and is divided into smaller stories.

Story: A small task that is part of an Epic.

Story Point: A number representing the effort required to complete a story. The values used here are 1, 2, 3 and 5.

# Sprint 1

User and Role Setup (Epic 1)

Create the test user with required details. – Create EEE User (USN1) – 2 Story Points

Create bb1, bb2, bb3 and bb4 roles and assign them. – Create Roles (USN2) – 3 Story Points

Table Creation (Epic 2)

Create the custom table u_institution_details. – Create Institution Details Table (USN3) – 3 Story Points

Add roll number, student, faculty, branch, email, phone and description fields. – Add Required Fields (USN4) – 3 Story Points

Create ECE, EEE and CSE records. – Create Sample Records (USN5) – 2 Story Points

Total Story Points in Sprint 1 = 2 + 3 + 3 + 3 + 2 = 13

# Sprint 2

READ ACL (Epic 3)

Create READ ACL (USN6) – 5 Story Points

Configure ACL Script (USN7) – 3 Story Points

CREATE ACL (Epic 4)

Create CREATE ACL with bb2 (USN8) – 2 Story Points

WRITE ACL (Epic 5)

Create WRITE ACL with bb3 (USN9) – 2 Story Points

DELETE ACL (Epic 6)

Create DELETE ACL with bb4 (USN10) – 2 Story Points

Total Story Points in Sprint 2 = 5 + 3 + 2 + 2 + 2 = 14

# Sprint 3

Security Verification (Epic 7)

Impersonate users and verify READ, CREATE, WRITE and DELETE permissions (USN11) – 5 Story Points

Verify EEE access and administrator full access (USN12) – 3 Story Points

Total Story Points in Sprint 3 = 5 + 3 = 8

# Total Story Points and Velocity

Sprint 1 = 13

Sprint 2 = 14

Sprint 3 = 8

Total Story Points = 13 + 14 + 8 = 35

Number of Sprints = 3

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 35 / 3 = 11.67 Story Points per Sprint

# ACL Verification Logic

bb1 role → READ access to the required EEE records.

bb2 role → CREATE permission.

bb3 role → WRITE/Edit permission.

bb4 role → DELETE permission.

Admin → full access regardless of branch.