Project Planning Phase – Script-Controlled ACL

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

Date: 01 October 2026

Team ID: SWTID-2026-5575

Project Name: Script-Controlled ACL – Restrict Record Access Based on Field Value

Maximum Marks: 5 Marks

Product Backlog, Sprint Schedule, and Estimation

The following backlog is prepared from the Script-Controlled ACL lab requirements: user/role creation, custom table setup, ACL creation and verification.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | User and Role Setup | USN-1 | Create the EEE test user with required user details. | 2 | High |
| Sprint-1 | User and Role Setup | USN-2 | Create custom roles bb1, bb2, bb3 and bb4 and assign them to the test user. | 3 | High |
| Sprint-1 | Table Creation | USN-3 | Create the Institution Details table and configure its required fields. | 3 | High |
| Sprint-1 | Table Creation | USN-4 | Add Student Roll Number, Student Name, Faculty Name, Branch, Email, Phone Number and Description fields. | 3 | High |
| Sprint-1 | Data Preparation | USN-5 | Create multiple records with ECE, EEE and CSE branch values. | 2 | Medium |
| Sprint-2 | READ ACL | USN-6 | Create a record-level READ ACL for u_institution_details with bb1 and EEE branch condition. | 5 | High |
| Sprint-2 | READ ACL | USN-7 | Configure the ACL script so administrators have full access and unauthorized users are denied. | 3 | High |
| Sprint-2 | CREATE ACL | USN-8 | Create a CREATE ACL requiring the bb2 role. | 2 | Medium |
| Sprint-2 | WRITE ACL | USN-9 | Create a WRITE ACL requiring the bb3 role. | 2 | Medium |
| Sprint-2 | DELETE ACL | USN-10 | Create a DELETE ACL requiring the bb4 role. | 2 | Medium |
| Sprint-3 | Security Verification | USN-11 | Impersonate users and verify READ, CREATE, WRITE and DELETE permissions. | 5 | High |
| Sprint-3 | Security Verification | USN-12 | Verify that EEE-role users access EEE records and administrators retain full access. | 3 | High |

# Project Tracker, Velocity & Sprint Schedule

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 15 | 6 Days | 01 Oct 2026 | 06 Oct 2026 | 15 | 06 Oct 2026 |
| Sprint-2 | 16 | 6 Days | 08 Oct 2026 | 13 Oct 2026 | 16 | 13 Oct 2026 |
| Sprint-3 | 8 | 6 Days | 15 Oct 2026 | 20 Oct 2026 | 8 | 20 Oct 2026 |

# Velocity

Total Story Points = 15 + 16 + 8 = 39

Number of Sprints = 3

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 39 / 3 = 13 Story Points per Sprint

# Burndown Chart

A burndown chart can be used to track the remaining ACL project work against time. The planned work reduces as user/role setup, table creation, ACL configuration and verification tasks are completed.